## Slide 1: Towards Effective AI-powered Agile Project Management
Justice Colby
Authors:
Hoa Khanh Dam – University of Wollongong, Australia
Aditya Ghose – Unversity of Wollongong Australia
Truyen Tran – Deakin University, Australia
John Grundy – Monash University, Australia
Yasutaka Kamei – Kyushu University, Japan
Notes: As the title implies, this paper essentially proposes an artificial intelligence based framework that can be used to optimize the Agile PM process in a number of different ways. And this framework achieves this by automating some of the tasks necessary in the Agile project management workflow, that may not necessarily require human intervention, and may be more efficient without it. I found it interesting because it not only made me think about a number of different tasks in the Agile PM pipeline that can be automated using AI, but helped me learn a bit more regarding the capabilities of AI overall. I admittingly am not too knowledgeable in AI, so this paper was a good learning opportunity in that regard as well.

## Slide 2: Introduction
Agile Project Management
  An adaptive PM process which focuses on rapid delivery to customers and reducing the risk of overall project failures.
Agile Project Components
  Product Backlog
    A collection of items to be completed in the project (requirements, bug fixes, change requests, etc.)
  Sprints
    Short periods in which the project team aims to complete a subset of items in the product backlog
  Sprint Backlog
    A collection of tasks generated from the product backlog that are to be accomplished in the next sprint
Notes: A product backlog is regularly updated and refined to ensure that it contains relevant items that are properly detailed and appriately estimated. Some tasks associated with the project backlog include adding/removing items, estimating the size of items, and refining large items into smaller items.
Before these sprints occur, the team performs sprint planning in order to identify goals for the upcoming sprint and allocate items from the backlog that would be needed in order to achieve the sprint’s goal

## Slide 3: Introduction
Estimate
Refine Items
Task Breakout
Sprint Planning

## Slide 4: Issues
Using the Agile Process, the workloads of Project Managers can be very repetitive and intensive.
While existing tools such as Jira and Axosoft are useful, the tasks which they facilitate still require a fair amount of human intervention, and the analytical methods are not as advanced as they could be.
Some Agile PM tasks that currently do not have sufficient support include
  Identifying product backlog items
  Refining product backlog items
  Sprint Planning
  Risk management
Notes: Tasks of PMs include timeline estimation, refining tasks, managing resources, planning sprints, outlining possible risks, and making recommendations to improve productivity.
Current tools are limited to allowing users to create, manage, and track project components such as user stories, product backlogs, and sprints. They also lack advanced analytical methods that are capable of harvesting valuable insights from project data for estimation and recommendations.
Important items
Identifying product backlog items
  Input data can be large and can contain inter-dependencies that must be handled For typical projects the product backlog can consist of 100+ items
Refining product backlog items
  Items must small enough such that they can be implemented in a sprint and large enough such that stakeholders understand business value. There can also be conflicts on the best way the backlog should be refined.
Sprint Planning
  Important factors must be considered when selecting sprint tasks including the overall sprint goal, priority and business value of sprint tasks, team availability, and more. Risks/experiences encountered from previous projects should also be used to help plan out next sprint.
Risk management
  Current practices in risk management rely on high-level guidance and subjective judgments. Predicting future risks can be challenging due to inherent uncertainty and the dynamic nature of software.

## Slide 5: AI PM Assistant
Authors propose a framework to resolve these issues which includes the following components
  Analytics Engine
    Handles “Decision-Making” during the project.
  Planning Engine
    Creates a sprint plan based on provided data and previous project experiences
  Optimization Engine
    Assists the Planning Engine by computing the optimal set of actions given the current situation
  Conversational Dialog Engine
    Chatbot acting as an interface between users and the AI system
  Representation Learning Engine
    Reformats data to be processed by other engines
Notes:   Analytics Engine
  Uses historical project data to provide effort estimation, risk prediction, and recommendations for future projects. Handles any “decision-making” that is needed regarding the project.
  Planning Engine
  Creates a sprint plan based on provided data and previous project experiences
  Optimization Engine
    Assists the Planning Engine by computing the optimal set of actions given the current situation. For example, can be used to compute optimal selection of backlog items for upcoming spring given multiple constraints and objectives
  Conversational Dialog Engine
  Chatbot acting as an interface between users and the AI system. Example questions: “Show me your estimate of this user story”, “Can you help split this user story?”
  Representation Learning Engine
    Accepts input data consisting of project artifacts (backlog items, goals, communications etc.) and reformats it to be more easily processed downstream by the other engines

## Slide 6: AI PM Assistant

## Slide 7: Representation Learning Engine
Creates vector representations for each project component including backlog items, product visions, sprint goals, documentation etc.
Input data consists of both structured and unstructured data
Consists of three components
  NLP (Natural Language Processing) component
    Analyzes textual data
  Code Modeling component
    Analyzes Source code
  Feature Extraction and Aggregation
    Creates vector representations of developers
Both components utilize Long-Term Memory (LSTM) to automatically learn vector representations for both plain text and source code.
Notes: Input data consists of both structured and unstructured data, so it needs to be re-formatted appropriately in order to be more easily processed by other system components
Structured data
backlog items may attributes like a type or priority, which could be easily extracted to form a vector representation.
Unstrcutred data
sprint goals, communication among team members, etc. may just be plain texts. Also documentation may be a part of input data along with source code.

## Slide 8: Analytics Engine
Handles decision making throughout the project
Consists of three main components
  Descriptive Analytics
    Along with presenting historical data in an intuitive manner, also uses machine learning to discover patterns and identify anomalies to help diagnose why issues have occurred.
  Predictive Analytics
    Performs effort estimation and risk prediction using prediction models generated from machine learning.
  Prescriptive Analytics
    Uses results from Descriptive Analytics and Predictive Analytics to recommend best course of action to a project team. Useful for identifying/refining backlog items and performing risk mitigation.

## Slide 9: Planning & Optimization Engines
Planning Engine
  Uses AI reasoning to take in domain knowledge from the project team and infer new knowledge regarding an ideal sprint plan.
  Sprint planning can be presented as an AI planning problem
    Initial state = state of the project and product prior to sprint
    Goal state = goal of the sprint
    Choosing backlog items can be viewed as the act of choosing plan operators to be executed from the initial state to the goal state.
Optimization
  Used to compute the optimal selection of backlog items for the upcoming sprint given multiple constraints and objectives
  Also used for tuning machine learning models used by the analytics engine

## Slide 10: Next Steps
Authors are developing a protoype of the AI PM assistant
They plan to evaluate it using 150 open source projects and to collaborate with industry partners to elaborate some commercial software projects as well.

## Slide 11: Thoughts and Limitations
The analysis of historical data seems highly beneficial since weekly retrospectives can only go back so far
Majority of paper is theoretical as no prototype has been developed.
  The implementation may be very resource-heavy and difficult to maintain, no information is stated in this regard.
The amount of human intervention needed in Agile Project Management may have been underestimated.
  The authors state that team members can interact with the system, but the types of queries and commands that can be sent are not fully outlined.

## Slide 12: Exam Questions
Explain three important factors that must be considered when planning a sprint for an agile project.
Explain some difficulties/obstacles regarding risk management in an Agile project.
What are the necessary considerations when determining the size of sprint backlog items?
Notes: Important factors must be considered when selecting sprint tasks including the overall sprint goal, priority and business value of sprint tasks, team availability, and more. Risks/experiences encountered from previous projects should also be used to help plan out next sprint.
Historical data
before a sprint, timeline estimation, what tasks should be assigned to a sprint
during a sprint, diagnosing why something went wrong.
After a sprint looking over how the sprint went compared to previous sprints
Sprint backlog items
Large enough such that stakeholders recognize value
Small enough such that they can be implemented in a single sprint